A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

1- Very Easy task

2- Normal task

3- Moderate task

5- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Data Collection (Epic 1)

Gathering Data (USN1) 2

Loading Data(USN2) 1

Data Preparation (Epic 2)

Handling Missing Values(USN3) 3

Creating Calculated Fields (Total Sales, Average Sales, Promotion Count) (USN4)3

Data Cleaning and Formatting (USN5)3

Total Story Point in Sprint 1= 2+1+3+3+3=12

Sprint 2

Data Visualization (Epic 3)

Bar Charts (Category, Price, Season) (USN6) 2

Pie Chart (Consumer Demographics) (USN7) 2

Scatter Plot (Competitor Price vs Price) (USN8) 2

Treemap (Foot Traffic by Sales Volume) (USN9) 4

Dashboard (Epic 4)

| Designing Interactive Dashboard with KPI Cards & Filters(USN10) 5 | 5 |
| --- | --- |

Story (Epic 5)

Developing Tableau Story (USN11) 5

Total story Point in Sprint 2= 2 + 2 + 2 + 3 + 5 + 5 = 19

Total Story Points

Sprint 1 = 12

Sprint 2 = 19

Total Story Points = 31

Number of Sprints = 2

Velocity= Total Story Points Completed/ Number of Sprints

Velocity = 31 / 2

Velocity = 15.5 ≈ 16 Story Points per Sprint

Total story Points= 12+20=32

No of Sprints= 2

Team Velocity = 16 Story Points per Sprint.

Your team’s velocity is 16 Story Points per Sprint.