Project Design Phase Solution Architecture

Data Science Project Documentation Submitted By: Chukka Reddy Anusha, Roja ¦ Date: 15 July 2026

Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Team | Edralla Roja Reddy Anusha |
| --- | --- |
| Project Name | Strategic product placement analysis: unveiling sales impact with tableau visualization |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) |  | User Story Number |  | User Story / Task |  | Story Points |  | Priority |  | Team Members |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection and Extraction of Data |  | USN-1 |  | - Collect the dataset - Understanding the Data - Connecting the dataset with Tableau |  | 3 |  | High |  | Roja |  |
| Sprint-1 | Data Preparation |  | USN-2 |  | Prepare the Data for Visualization |  | 5 |  | High |  | Roja |  |
| Sprint-2 | Data Visualization |  | USN-3 |  | No of Unique Visualizations |  | 4 |  | Low |  | Roja |  |
| Sprint-1 | Dashboard | USN-4 |  | Responsive and Design of Dashboard |  | 3 |  | Medium |  | Roja |  |
| Sprint-1 | Story | USN-5 |  | No of Scenes of Story |  | 5 |  | High |  | Anusha |  |
| Sprint-2 | Performance Testing | USN-6 |  | - Utilization of Filters - No of Calculation Fields - No of Visualizations/ Graphs |  | 8 |  | High |  | Anusha |  |
| Sprint-3 | Web integration | USN-7 |  | Dashboard and Story embed with UI With Flask |  | 5 |  | High |  | Anusha |  |
| Sprint-4 | Project Demonstration & Documentation | USN-8 |  | 1. Record an explanation Video for the project end to end solution 2 Project Documentation-S tep by step project development procedure |  | 4 |  | High |  | Anusha |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint-8 | Project Demonstrat ion & Documenta tion | 4 days | 23/2/2026 | 27 | 20 | 23/2/2026 |
| --- | --- | --- | --- | --- | --- | --- |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)